## Slide 1: US 101 Improvement Project
Project Update VCTC Commission Meeting
May 12, 2023

## Slide 2: Agenda
Background and Overview
Public Involvement
Alternatives Analysis
Alternatives Under Study
Wildlife Movement Study
Ongoing Project Tasks
Early Action Project Determination

## Slide 3: Background and Overview

## Slide 4: Study Area

## Slide 5: Prior Planning

## Slide 6: Existing Conditions
3 general purpose lanes (regular freeway lanes) in each direction from Moorpark Road in Thousand Oaks to SR 33 in Ventura
2 general purpose lanes in each direction within the SR 126 interchange
Few auxiliary lanes – mainly in Thousand Oaks
No existing High Occupancy Vehicle (HOV)/Carpool lanes

## Slide 7: Existing Conditions (2019)
US 101 serves as both freeway and regional Main Street
Connects regional business districts; is the primary access for the Port of Hueneme
Buses/Express Buses and goods movement are impacted by the congestion
Location | Daily Trips | Peak Hour Trips
Thousand Oaks | 200,000 | 19,000
Camarillo/Oxnard | 150,000 | 12,000
Ventura | 71,000 | 6,000

## Slide 8: 2060 Forecast
Improve travel time and trip time reliability
Address impact of congestion on person/goods movement
Address existing safety and operational issues caused by bottlenecks
26.8 miles | Northbound |  | Southbound | 
Peak Hour | AM | PM | AM | PM
Average Travel Time (min) | 55 | 56 | 59 | 51
Average Speed (mph) | 33 | 33 | 31 | 36
Travel Time Index | 1.96 | 2.03 | 2.07 | 1.80

## Slide 9: Importance of the Project
US 101 identified by VCTC as the highway network’s greatest area of need.
Aging infrastructure: some segments of US 101 haven’t had significant improvements since the 1960s.
About half the jobs and residences in Ventura County are in the US 101 Corridor.
58% of corridor trips stay within the corridor.
There are no continuous alternate routes.
Peak period speeds are forecast to drop and travel time will increase.
Person and goods movement in the county will be constrained by the US 101 corridor.
Provide an alternative to “Opt Out of Congestion.”

## Slide 10: Public Involvement

## Slide 11: Ongoing Outreach
Website
www.ourfuture101.org
social media
Instagram.com/ourfuture101

## Slide 12: Ongoing Outreach
  Four Project Scoping Meetings in 2019
  E-blasts and Website updates
  Instagram postings
  Project Updates at Commission Meetings

## Slide 13: Alternatives Analysis

## Slide 14: Alternatives Analysis Process

## Slide 15: Alternatives Evaluated
No Build
HOV Lane Using Non-Standard Section
HOV Lane Using Non-Standard Section with Auxiliary Lanes
HOV Lane Using Standard Section with Auxiliary Lanes
HOV Lane Using Standard Section with Design Variations and Auxiliary Lanes
Two HOV Lanes Using Standard Section with Auxiliary Lanes
Reversible Lane
Elevated Dedicated Transit Way
General-Purpose Lane
Tolled Lanes
Combination of HOV Lane and General-Purpose Lane

## Slide 16: Alternatives Under Study

## Slide 17: July 2020 Commission Presentation
No Build
HOV/Express Bus Lane with Auxiliary Lanes
HOV/Express Bus Lane with Auxiliary Lanes and Design Variations

## Slide 18: Alternative 1: No Build
No further improvements on US 101
Represents a baseline condition
Allows decision makers to compare the impact of build alternatives to the impact of doing nothing

## Slide 19: Alternative 2: HOV/Express Bus Lane with Auxiliary Lanes
Demonstrates the benefit of the HOV lane for carpools and express bus service
Improves freeway operations at busy on/off ramps with more auxiliary lanes
Uses the existing inside lane between Vineyard and Victoria to provide room for a standard width HOV lane and inside shoulder without widening the Santa Clara River bridge
Requires widening freeway bridges
Impacts local streets
Requires some property acquisition

## Slide 20: Alternative 3: HOV/Express Bus Lane with Auxiliary Lanes and Design Variations
Minimizes impact to south hillside on the Conejo Grade
Extends the southbound auxiliary lane at Dawson Drive
Ends the northbound lane at California Street rather than SR 33 to improve weaving
Maintains all existing general purpose lanes from Vineyard to Victoria by restriping the inside lanes and shoulders

## Slide 21: Wildlife Movement Study

## Slide 22: Wildlife Movement Study
As part of the US 101 Improvement Project, the need for data on the movement of wildlife in the Conejo Pass Area has been identified
VCTC applied for and received a Caltrans Sustainable Transportation Planning Grant Program—Sustainable Communities Competitive Grant in October 2021
The grant will be used to study wildlife movement and evaluate current wildlife connectivity

## Slide 23: Wildlife Movement Study
The study will use GPS collars and remote cameras to monitor wildlife use of existing crossing points and areas in the vicinity of the freeway
Make recommendations for maintaining and improving wildlife connectivity in conjunction with the US 101 project
Grant amount = $326,890 to be used by the National Park Service, as a subrecipient to VCTC, to carry out the study
Application was approved March 22, 2022
National Parks Service Photo from VC Star

## Slide 24: Ongoing Project Tasks

## Slide 25: Ongoing Project Tasks
Engineering Evaluation of Alternatives
Environmental Technical Studies and Draft EIR/EA
Engineering Technical Studies
Fall 2022
Environmental Technical Studies
Fall 2022
Draft Project Report
Fall 2023
Draft EIR/EA
Fall 2023
Public Circulation
Winter 2023/2024
Selection of Locally Preferred Alternative
Spring/Summer 2024
Early Action Phasing Strategy
Spring 2024
VMT Mitigation Fall 2023

## Slide 26: Potential VMT Mitigation Measures
General Concept: New revenue measure needed for US 101 Improvement Project would also incorporate the identified mitigation measures.
US 101 Communities Connected
  Active Transportation Improvements
  Bike Trail from E. Ventura to Piru on SPBL
  Rail Improvements
Travel Demand Management
  Vanpool Pilot Program
  Mobility Hubs at Existing Park-and-Ride Lots
  Mobility as a Service (Maas) Pilot Program
Increased Transit
  Increase in 101 Commuter Bus Frequency
  Free/Reduced Fare Ride Programs (College, Youth, Low Income…)
VMT Adaptive Mitigation
  The most effective means of reducing VMT is providing convenient, safe and accessible bicycle, pedestrian, and transit improvements, a mix of land uses and a range of housing options near places of work

## Slide 27: Early Action Project Determination

## Slide 28: Early Action Project
VCTC to establish the availability of funds over the next 5 years, assuming existing funding sources.
Estimate the construction cost of various phases.
Evaluate the benefit of the phases.
Develop a phasing strategy of Early Action Project(s) based on a cost effectiveness assessment to provide the highest benefits for the least costs.

## Slide 29: Next Steps
Complete all Technical Studies for the US 101 Improvement Project
Obtain Approval of the Draft Environmental Document (EIR/EA) and Draft Project Report
Release the Draft EIR/EA for Public Review and Comment
Based on the Data and Public Input, Determine the Preferred Alternative
Certify/Approve a Final EIR/EA and Project Report
ISSUE: If Caltrans & VCTC cannot identify sufficient mitigation, could there be a Statement of Overriding Considerations?

## Slide 30: Questions??
Thank You